Web App Architecture & Build Plan

AI ITR Auto-Fill — Browser-based, PC-first

From zero to MVP in 6 months — specific stack, budget, timeline

# Why a web app is the right call for ITR filing

Tax filing is fundamentally a desktop activity. Confirming this decision early shapes the next six months of work.

Form 16, AIS, broker statements, bank statements all live as PDFs on a PC.

Comparing old vs new regime side-by-side wants a wide screen — phones force scroll-and-forget.

ITR forms have 50-200+ fields. Long forms work on PC; they're painful on mobile.

Most CAs and accountants work on PC. If you ever sell B2B (CA firms), web is required.

PDF download of the computation summary, print, e-sign — all PC-native.

The IT Department's e-filing portal itself is a desktop web experience. Users already have the muscle memory.

What you give up by skipping mobile (deliberately):

Capture receipt photos via camera (you can re-add this later as a small mobile upload tool, not a full app).

Push notifications for refund status (use email + SMS instead — equally effective for tax users).

App-store distribution (web SEO + word of mouth + paid ads work fine for tax filing — search-driven category).

Conclusion: build the web app well. A mobile app, if you ever need one, is a secondary uploader/viewer — three months of work later, not now.

# Recommended technology stack — one specific recommendation

I'm going to recommend a specific stack rather than list 10 options. Different teams choose differently — what matters is that you make ONE choice and stick with it. This stack is the most common for Indian fintech in 2025-26, has the largest hiring pool, and is well-supported.

## The stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend framework | Next.js 14 (React) | Largest dev pool in India, server-side rendering for SEO, official support from Vercel |
| Styling | Tailwind CSS + shadcn/ui | Professional look out of the box, copy-paste components, no custom CSS from scratch |
| Frontend forms | React Hook Form + Zod | Type-safe validation; perfect for tax form fields |
| Backend | Python 3.12 + FastAPI | Best for tax computation logic + AI integration; clean docs auto-generated |
| Database | PostgreSQL on AWS RDS Mumbai | Mature, ACID, JSONB support for AIS/26AS data, Indian region for DPDP |
| File storage | AWS S3 Mumbai (server-side encrypted) | User uploads (Form 16 etc.); signed URLs only |
| AI for parsing | Anthropic Claude API (Sonnet for parsing, Opus for reasoning) | Best document understanding for Indian tax docs |
| AI for chat / Q&A | Same — Claude with retrieval over your knowledge JSON files | Reuse the JSON KB I built for you |
| Authentication | Supabase Auth OR Auth0 | Managed; supports email + Google + OTP; SOC 2 certified |
| Email | AWS SES (transactional) + Resend (marketing) | Cheap, reliable, India-compliant |
| SMS | MSG91 or Karix | Indian SMS providers, DLT-compliant |
| Payments | Razorpay | Indian payment gateway, supports UPI, cards, netbanking |
| Analytics | Plausible (privacy-friendly) or PostHog (if richer) | DPDP-friendly; no Google Analytics for tax data |
| Error tracking | Sentry | Standard |
| Frontend hosting | Vercel | Best fit for Next.js; auto deploys; CDN |
| Backend hosting | AWS ECS Fargate (Mumbai) OR Render | Mumbai region for data localisation |
| DNS / WAF / DDoS | Cloudflare | Free tier covers MVP; bot protection included |
| Background jobs | Celery + Redis (or AWS SQS) | For async PDF parsing, email sends |

### Why NOT alternatives — quick rationale

Why not Django/Rails? Same tier as FastAPI but FastAPI is faster to develop with for AI-heavy apps.

Why not Vue/Svelte? Smaller talent pool in India; harder to hire for.

Why not Bubble/Lovable (no-code)? No-code can build a prototype, but secure tax-data handling, ERI compliance, audit logs, real-time AI processing — all break the no-code abstraction.

Why not Firebase? Lock-in to Google, weak SQL, expensive at scale, document database not ideal for tax tabular data.

Why not OpenAI exclusively? Anthropic Claude tends to be more accurate at structured document parsing in our testing; use both APIs eventually.

Why not local LLM (open-source models)? Tax data privacy is critical — but managed LLMs with no-data-retention agreements are simpler than self-hosting an LLM securely.

# Screens and user flow

## The 7 essential screens for MVP

### 1. Landing page (public)

Hero: "AI files your ITR in 10 minutes"

Feature blocks: AI document parsing, both regimes compared automatically, secure, India-hosted

Trust signals: "Reviewed by CAs", DPDP compliant badge, ISO 27001 (when achieved)

Pricing tiers (3): Free (ITR-1 basic), ₹499 ITR-1 with AI assist, ₹1,499 ITR-2/3/4

Testimonials, FAQ, blog (for SEO)

### 2. Sign up / Login

Email + password + OTP, OR Google sign-in

Aadhaar / DigiLocker linking on first login (optional, for AIS auto-fetch later)

PAN entry with format validation: 10 chars [A-Z]{5}[0-9]{4}[A-Z]

Consent screens (DPDP-compliant): purposes, data retention, withdrawal rights

### 3. Dashboard (after login)

Card grid: each past tax year as a tile (Filed / In progress / Not started)

"Start new filing for FY 2026-27" button

Refund tracker (if applicable, fetched from IT Dept later)

Notice tracker (any IT notices linked to PAN)

Profile completion progress bar

### 4. New filing wizard (multi-step) — THE CORE UX

This is your money-maker screen. Six steps, each with auto-save, back/next, progress bar at top.

Step 1: Personal — Confirm PAN, Aadhaar, contact, address, residential status. Auto-fill from past returns if available.

Step 2: Income — Drag-drop Form 16, AIS, 26AS, broker P&L. AI parses. User reviews extracted values in editable table.

Step 3: Other income / deductions — Side panel with checklist: "Did you pay rent? Health insurance? Donations?" Each opens a quick form.

Step 4: Regime comparison — Side-by-side cards: Old regime tax / New regime tax. AI explains the difference. User picks (or accepts AI recommendation).

Step 5: Review — Single-page summary of entire return. Edit any field by clicking on it.

Step 6: Generate ITR JSON / E-file — Generate the JSON. If user is on free plan, they download and upload to incometax.gov.in themselves. If paid, app uploads via ERI integration (Phase 2).

### 5. Document upload zone

This is the most-touched UI element — get it right.

Big drag-drop area (entire screen on Step 2)

Multi-file support — upload 3-5 PDFs at once

File type whitelist: PDF, JPG, PNG, XLSX, CSV (≤ 10 MB each)

Live preview — thumbnail + extracted data in real-time as Claude parses

Re-upload / delete with single click

Cloud sync OPTIONAL: Google Drive / Dropbox / DigiLocker pull

### 6. Computation detail view

Expandable rows for every tax computation step

Hover to see source document / case law citation

"Why is this number ₹X?" tooltip on every figure

Print-friendly view (PDF download)

Export to Excel for CA review

### 7. Profile & settings

Personal info, PAN/Aadhaar, address

Saved bank accounts (for refund credit)

Past returns history (download all PDFs)

Subscription / billing (Razorpay-managed)

DPDP rights: download all my data, delete my account

Email preferences

## Layout principles for desktop

Max content width: 1280-1440px (don't stretch on ultra-wide monitors)

Sidebar nav (collapsible) on left for the wizard — shows progress through 6 steps

Right panel often used for help text, AI explanations, document preview

Use tables liberally — your users are CAs and tax-comfortable people; tables are clear

Keyboard navigation: Tab moves between fields, Enter advances, Esc cancels

Print stylesheet for the final return summary

# Document handling — the technical critical path

## Upload pipeline

This is the most engineering-intensive flow:

User drops PDF in browser → JS validates type and size

Frontend POSTs to backend with multipart upload — encrypted in transit (HTTPS)

Backend stores file in S3 Mumbai (server-side encrypted with AES-256, AWS-managed key)

Backend generates a signed URL with 1-hour expiry

Backend submits the PDF to Claude API for parsing using your custom prompt

Claude returns structured JSON

Backend validates the JSON against your schema (PAN format, totals, etc.)

Backend stores extracted data in PostgreSQL (encrypted at rest by AWS RDS)

Frontend polls / WebSocket updates the user as parsing completes (typically 5-15 seconds)

User sees extracted data in editable table; flags discrepancies as warnings

## Browser-side enhancements that matter

Use the File System Access API where supported (Chrome) — let user save the ITR JSON directly to disk without download dialog

Use BroadcastChannel API to notify other tabs when filing is complete

Service Worker caches static assets — even fastest user gets <500ms loads after first visit

Chunked uploads for files > 5MB (rare for tax docs but possible for AIS over many years)

## Document retention policy (DPDP requirement)

Working copies during filing: kept indefinitely (encrypted in S3)

Final filed return JSON + PDF: retained for 8 years (matches Sec 287 limitation)

Original uploaded PDFs: user choice — delete on filing OR keep for 8 years

On account deletion (DPDP right): all data anonymized within 30 days

# Security — browser-specific basics

## Mandatory headers

| Header | Value | Why |
| --- | --- | --- |
| Strict-Transport-Security | max-age=31536000; includeSubDomains; preload | Force HTTPS forever |
| Content-Security-Policy | default-src 'self'; script-src 'self' 'unsafe-inline' vercel.live | Block XSS |
| X-Frame-Options | DENY | Block clickjacking |
| X-Content-Type-Options | nosniff | Block MIME sniffing |
| Referrer-Policy | strict-origin-when-cross-origin | Limit referrer leakage |
| Permissions-Policy | camera=(), microphone=(), geolocation=() | Don't request what you don't need |

## Cookies and sessions

HttpOnly cookie for session ID (so JavaScript can't read it)

Secure flag (HTTPS only)

SameSite=Lax (prevents CSRF on most operations)

CSRF token on every state-changing POST (double-submit cookie pattern)

Session expiry: 24 hours sliding; force re-login for sensitive actions (downloading return JSON, payment)

## Input validation

Server-side validation for ALL inputs (never trust client)

Rate limiting: 5 OTP requests / hour / phone, 100 API calls / minute / user

File upload: virus scan (ClamAV), magic number validation (don't trust extension), max 10MB

PAN, Aadhaar regex validation client-side AND server-side

## Bot / fraud protection

Cloudflare Turnstile (free) on signup, login, payment

Suspicious IP detection (multiple failed OTPs, multiple PANs from same IP)

Honeypot fields in forms (block dumb bots)

Anomaly detection: flag accounts attempting to file 50+ different PANs (CA fraud pattern)

## DPDP / RBI / SEBI compliance hooks built-in from day 1

Audit log: every data access by user / staff / system is logged with timestamp, IP, action

Data subject access request (DSAR) endpoint: user can download all their data as JSON / ZIP

Right to erasure: confirmed by 2FA, processed within 30 days, anonymisation rather than hard delete (for compliance audit trail)

Consent management: granular per-purpose checkboxes; record of what user consented to and when

Breach notification template ready (72-hour requirement under DPDP)

# Hosting and infrastructure

## Recommended deployment topology

| Component | Service | Mumbai region required? |
| --- | --- | --- |
| Frontend (Next.js) | Vercel (free tier MVP, $20/mo Pro launch) | No (CDN serves globally; no PII on frontend) |
| Backend API (FastAPI) | AWS ECS Fargate or Render | YES — Mumbai (ap-south-1) |
| Database | AWS RDS PostgreSQL | YES — Mumbai |
| File storage | AWS S3 | YES — Mumbai |
| Background jobs / Redis | AWS ElastiCache or Upstash | YES — Mumbai |
| DNS / WAF / DDoS / CDN | Cloudflare | Global edge — fine |
| Email | AWS SES (Mumbai region) | YES — Mumbai for tax-related emails |
| Monitoring / Logs | AWS CloudWatch + Sentry | Mumbai for sensitive data |

## Estimated monthly hosting costs

| Stage | Active users | Approx monthly cost (USD) | Approx INR |
| --- | --- | --- | --- |
| MVP (first 3 months) | 0-100 | $80-150 | ₹7K-13K |
| Early launch | 100-1,000 | $200-400 | ₹17K-35K |
| Scale | 1,000-10,000 | $600-1,500 | ₹50K-1.3L |
| Mature | 10,000-100,000 | $3,000-8,000 | ₹2.5L-7L |

These exclude Claude API costs (per-call pricing) and Razorpay fees (1.99% per transaction).

## AI API budget (the big variable)

Claude Sonnet pricing as of May 2025 (verify current): ~$3 per million input tokens, $15 per million output tokens.

Form 16 parse: ~3K input tokens + 500 output = ~₹1.5 per parse

AIS parse: ~10K input tokens + 2K output = ~₹5 per parse

Broker P&L parse: ~15K + 3K = ~₹7.50 per parse

Regime comparison computation: typically code, not AI; ~₹0

User Q&A chat: ~₹2-5 per question

Per ITR filed: ₹15-30 in AI costs typically

If you charge ₹499/filing: ~94% gross margin even after Razorpay fees

# Phased build plan — 6 months to MVP

## Phase 0: Foundation (Month 1)

| Task | Owner | Outcome |
| --- | --- | --- |
| Register company / OPC | Founder | PAN, GSTIN, MSME |
| Domain name + SSL setup (Cloudflare) | Founder/Dev | wealth1.in or similar |
| AWS account setup with Mumbai region + IAM roles | Dev | Provisioned |
| GitHub org + repo structure (frontend + backend) | Dev | Initialized |
| Anthropic API access + key management | Dev | Working |
| DPDP Privacy Policy + Terms of Service drafted (lawyer) | Founder + lawyer | Live on landing page |
| Brand identity: logo, colors, font (Figma) | Designer | Brand kit ready |

## Phase 1: Core engine + ITR-1 only (Months 2-3)

| Task | Outcome |
| --- | --- |
| FastAPI backend skeleton + PostgreSQL schema | Auth, user model, file storage |
| Next.js frontend skeleton with Tailwind + shadcn | Landing, sign up, dashboard, blank wizard |
| Tax computation engine (Sec 13-19, 92, Sec 202 slabs, rebate, surcharge, cess) — ITR-1 only | Verified against 4 test personas |
| Form 16 parser using Claude Vision | 85%+ accuracy on real Form 16s |
| Old vs New regime comparator | Recommendation engine works |
| ITR-1 JSON generator (per CBDT schema) | Validates against e-filing portal |
| MVP launch on production (Vercel + AWS Mumbai) | Public URL working |
| Closed beta with 10-20 users (CAs + friends) | Feedback collected |

Milestone: end of Month 3 — A salaried user can upload Form 16, get regime-compared tax computation, download ITR-1 JSON, and upload to e-filing portal manually.

## Phase 2: Capital gains + ITR-2 (Months 4-5)

| Task | Outcome |
| --- | --- |
| Capital gains computation engine (Sec 67-91) | STCG/LTCG correct for equity, debt, property, gold |
| Broker statement parsers — Zerodha, Groww, Upstox | 3 brokers covered, 80%+ auto-parse |
| AIS parser | Reconciles with Form 16 + broker statements |
| House Property module — including loss treatment under both regimes | Multi-property tested |
| 80C/80D/80E/80EE deduction wizard | All commonly-used Ch VIII items |
| ITR-2 JSON generator | Validates |
| Razorpay integration + paid tier launch | ₹499 / ₹1,499 plans live |
| Email notifications (filing complete, refund pending, etc.) | AWS SES integrated |

## Phase 3: Business income + ITR-3/4 (Months 6+)

| Task | Outcome |
| --- | --- |
| PGBP computation engine (Sec 26-66) | Books-of-account based |
| Presumptive (Sec 58/59) module | 44AD/44ADA/44AE patterns |
| Tax audit Form 3CB/CD support | (For users with audit applicability) |
| ITR-3 + ITR-4 JSON generators | Validates |
| Memory layer — past 2 years compared | Differential pre-fill |

## Phase 4: Power features (post-MVP)

ERI registration with IT Department → in-app filing (no manual upload)

Account Aggregator integration → auto-pull bank statements with consent

WhatsApp / SMS notifications via MSG91

CA marketplace (assisted filing for users who want human review)

Multi-year tax planning calculator

API for CAs / fintechs (B2B revenue stream)

# Team and budget

## Minimum viable team for first 6 months

| Role | Type | Monthly cost (₹) | Notes |
| --- | --- | --- | --- |
| You (Founder, half-CA) | Equity / unpaid | 0 | Product, content, CA review, customer support |
| Senior full-stack developer | Hire / co-founder | 1.5L - 2.5L | Next.js + FastAPI experience essential |
| UI/UX designer | Contract (3 months only) | Total ₹2-3L flat | Figma designs for all screens; doesn't need to stay |
| Practising CA (advisor) | Part-time / equity | 0.3L - 0.5L OR equity | Reviews tax logic, signs off computation engine |
| DevOps (part-time) | Contract / fractional | 0.5L - 0.75L | AWS setup, monitoring, backups |

## 6-month MVP budget (founder + 1 dev + designer + CA + DevOps)

| Item | Cost |
| --- | --- |
| Senior dev × 6 months | ₹12L - 15L |
| UI/UX designer (one-time) | ₹2L - 3L |
| CA advisor × 6 months | ₹2L - 3L (or equity) |
| DevOps × 6 months | ₹3L - 4L |
| AWS hosting × 6 months (MVP scale) | ₹50K - 1L |
| Anthropic Claude API × 6 months (light usage) | ₹50K |
| Domain, SSL, Cloudflare, Sentry, Vercel, etc. | ₹50K |
| Lawyer (DPDP privacy policy, Terms, founder agreement) | ₹2L - 3L |
| CA accounting / GST registration / company compliance | ₹50K - 1L |
| Branding / logo / website design | ₹1L - 2L |
| Misc (tools, books, training) | ₹50K |
| TOTAL | ₹24L - 33L |

## Funding paths

Bootstrap with savings: viable if you have ₹25-30L runway. Most founder-friendly.

Friends & family: ₹10-25L common at MVP stage in India.

Angel investors: typically ₹25L - ₹2 cr at pre-seed; expect 8-15% equity dilution.

Y Combinator / Sequoia Surge / 100x.vc: SaaS focus + AI is hot — apply once you have 100+ paying users.

Revenue path (no investors): launch free tier, charge ₹499 from Day 1, get to 1,000 paid users in 3 months, reinvest.

## Realistic launch math (illustrative)

| Metric | Year 1 target | Year 2 target |
| --- | --- | --- |
| Free signups | 20,000 | 200,000 |
| Paid filings (₹499 avg) | 2,000 | 30,000 |
| Gross revenue | ₹10L | ₹1.5 cr |
| AI + payment + hosting costs | ₹2L | ₹25L |
| Team cost | ₹35L | ₹1.5 cr |
| Net (loss) / profit | (₹27L) | (₹25L) |
| Funding needed | ₹40L | ₹2 cr |

Indian fintech rule of thumb: profitable from Year 3 if you control churn and pricing power. Cleartax took ~5 years to scale.

# What's different now that you're web-only (vs my earlier docs)

My earlier deliverables made some mobile-friendly recommendations. Most of those still apply, but a few things change:

## Things that change — update your mental model

Drop "camera document upload" from MVP. Drag-drop file picker only.

Drop biometric auth (no native fingerprint). Use email + OTP / Google sign-in.

Drop push notifications. Use email + optional SMS.

Drop app-store distribution. SEO + Google Ads + content marketing instead.

Drop in-app purchase for payments. Razorpay web checkout instead.

Drop offline mode. Web app assumes connectivity; show clear offline banner if connection lost.

## Things that get easier in web-only

Faster ship cycles — push to production multiple times per day, no app review

A/B testing easier (no app version fragmentation)

Instant updates — every user is on latest version

SEO-driven acquisition possible (huge search volume around "file ITR online")

Lower development cost — one codebase, no React Native / Flutter complexity

Smaller team needed — one fullstack dev + you can build MVP in 6 months

## Things that get HARDER in web-only

File upload UX is your biggest pain point — must work flawlessly on Chrome / Edge / Safari / Firefox

Print / PDF generation needs careful styling (use react-pdf or Puppeteer on backend)

Browser security model is strict — can't access local file system without explicit user gesture

First-time user trust harder without an app store rating

Some users (especially older) will be uncomfortable uploading PDFs to a website — emphasize security messaging

# First-90-days concrete sprint plan

## Week 1-2 — Foundation

Hire / find dev partner

Lock domain, set up Google Workspace, GitHub org

Set up AWS Mumbai with IAM, billing alerts, basic VPC

Hire designer for 4-week engagement to produce all MVP screens in Figma

Lawyer engagement for DPDP-compliant Privacy Policy + Terms of Service

## Week 3-4 — Skeleton

Next.js app on Vercel with placeholder pages

FastAPI on AWS with /health endpoint

PostgreSQL connected, schema designed for users, returns, documents

Authentication working (email + OTP)

First Figma screens approved

## Week 5-8 — Form 16 → ITR-1 happy path

Form 16 PDF upload working (S3)

Claude API integration for parsing (use the prompt from my v2 doc)

Tax computation engine for ITR-1 (slab tax + rebate + surcharge + cess for both regimes)

Regime comparison UI

ITR-1 JSON generator that validates against CBDT schema

Self-test with 5 real Form 16s from your network

## Week 9-12 — Beta-ready

All 7 essential screens functional

Razorpay integration tested in test mode

DPDP compliance hooks (audit log, consent records, data export)

Content: 10 SEO blog posts ("how to file ITR-1", "old vs new regime calculator", etc.)

Closed beta launch — invite 50 friends/family/CAs

By end of Day 90 you should have: a working web app, 50 beta users, validated ITR-1 flow, ready to convert to paid in Phase 2.

# Pre-launch checklist (use this verbatim)

## Technical

✅ Domain registered, SSL active, HSTS enforced

✅ All sensitive routes behind HTTPS only

✅ Database backups daily to a different region

✅ Disaster recovery tested (can you restore from backup?)

✅ Sentry error tracking live

✅ Uptime monitoring (UptimeRobot or Better Uptime)

✅ Performance: Lighthouse score >85, Core Web Vitals green

## Legal / Compliance

✅ Privacy Policy live, lawyer-reviewed, DPDP compliant

✅ Terms of Service live

✅ Refund Policy

✅ Cookie consent banner

✅ Grievance officer named, contact published (DPDP requirement)

✅ DPDP Data Protection Officer appointed if SDF threshold crossed

✅ Razorpay merchant account active, tax invoices configured

✅ GST registration complete; software services 18% GST

## Tax content quality

✅ Computation engine reviewed by practising CA

✅ All slab/surcharge/cess rates from current Finance Act

✅ ITR JSON output validates 100% against e-filing schema

✅ At least 50 test cases pass (covering common edge cases)

✅ FAQ covers top 30 user questions

✅ Disclaimer language reviewed by lawyer ("this is not legal/tax advice")

## Customer support

✅ Help / FAQ section live

✅ Email support address (support@yourdomain.in) with 24-hour SLA

✅ WhatsApp Business optional but valuable for Indian users

✅ CA partner identified for escalations (notice handling, complex cases)

✅ Refund mechanism tested end-to-end via Razorpay

This is your build plan. Take it as the operating manual for the next 6 months. The single most important next step: decide whether you can find one strong full-stack developer (your co-founder ideally), OR whether you'll bootstrap the prototype with AI coding tools (Cursor / Claude Code / Lovable) and hire dev help once you have something to show. Both are valid; the choice changes your timeline by 2-3 months.